11-08-21

Road Report

09-03-21 Mike Ferguson trimmed the brush on the sides of most of the HOLA roads.

09- -21 Joe Haley replaced a culvert on Kendall Farm Way and topped with ¾” shale.

09- - 21 Kyle Haley replaced a culvert at the top of Morel Road and 2 culverts on The Loop Road. All culverts were topped with ¾” shale.

09-07-21 Kyle from M&H re-ditched a section of The Lynn Way. 8 hours

09-07-21 Kyle inserted white rip rap into the ditch on The Lynn Way. 3 loads

09-08-21 No show, pulled to do another job, Be back tomorrow morning.

09-09-21 Kyle arrived on site on the Overlook Road. Ditched a section of The Overlook Road and installed several check dams and ditched approx. 280’ on The Loop Road.

09- 21 -21 Scott graded and Dawn rolled the shale that was previously put down on Overlook and The Loop roads.

10-15-21 M&H picked up old rusty culverts in the Overlook and Highlands are that were along the side of the road.

I have on extensive business travel so I have not been around HOLA to check out the roads. That said I sent out an email to all Road Committee (RC) members asking to update a spreadsheet depicting the individual’s availability and other information. I plan to hold my first RC meeting in the near future outlining my thoughts on the roads and to discuss how the entire RC can participate.

David Douglas