HOLA

Road Committee Report Oct 2025 – Sep 2026

by David Douglas

The following is a summary of HOLA road committee events that took place in 2025-2026.

Winter:

To sum up winter: we had stretches of extreme cold temperatures, snowfalls, high winds, and an early spring! That’s it!  The season started out without a “Thanksgiving Fiasco”.  The snow fell differently this year in that we had a lot of small snowfalls with maybe two snowfalls over 18”.  Our December “Rains” never came to fruition, making excellent road conditions. Winter resumed in January, with a lot of very cold weather and the absence of snow.  It wasn’t until February - March, when we got multiple snowstorms extending the skiing and snowmobile season with great conditions.  The roads held up well in all cases with sanding being the primary need throughout the winter season.  The HOLA snow removal contractor did a great job clearing and sanding the roads in a timely fashion and was under budget.

I want to thank all the HOLA owners for doing your part in driving slow and under control in winter conditions.  I was notified of very few incidents on HOLA roads.

The budget for snow removal and plowing was set at 45k, actual was 38k. A savings of 7k will be transferred to the road and snow reserve account.  Additionally, we negotiated another five-year contract with the same snow removal contractor.

Spring – Mud Season:

Heavy Loads Limit signs were posted on HOLA roads on March 17th and were lifted on May 18th this year.  HOLA traditionally follows Rangeley’s posting timeframes.  During the road restriction period we had ZERO violations!  THANK YOU! HOLA residents (and contractors) this year did an outstanding job of contacting me prior to any construction work or small truck delivery requests.  Thank you to those residents for thinking and planning ahead!  The purpose of posting the roads is to reduce or limit the damage that mud / frost can cause on the roads which in turn saves the HOLA summer road budget for planned repairs.

Summer:

With an early Spring, I was hoping to get an early start repairing the HOLA roads. Unfortunately, again, that wasn’t the case since M&H had hatchery and other time sensitive work ahead of HOLA.  That said, the road committee did get a jump start by filling in the major potholes and did some ditch clearing and responding to downed trees after wind and rainstorms.

M&H began work on June 30th starting in the Highland section.  They built up the roads with shale and graded them until they completed all HOLA roads identified by the HOLA road committee around July 8th.  We also graded those HOLA roads that did not receive shale but required grooming.  So, all in all, it was a very successful summer roadwork effort completed in a timely manner.

We also focused on cutting / removing trees that were overhanging and shading HOLA roads or restricting operator viewing at road intersections.

House construction and lot clearing continues at a moderate pace this year with construction trucks constantly in motion on HOLA roads.  An additional five HOLA road construction fees were paid in 2026.  Busy, Busy!

In August there was an application of calcium chloride to help keep the dust down on Lynn Way and Overlook Road.  In general, with the occasional rains, the dust has been moderate.

Lastly, I have negotiated with a contractor to cut back the sides of the roads and ditches as needed.  This effort has taken considerable time to research and identify resources in the Rangeley and surrounding town / areas.  I anticipate that by the annual meeting, the mowing will be accomplished.

The budget for summer road work was set at $59k, actual to date is $37.5k.  A savings of $21.5k that will be transferred to the road and snow reserve account.  (Note: this does not include the cost for roadside mowing).

Lastly, I want to thank all those road committee members and other volunteers that assisted me with various efforts throughout the year AND for those residents that helped clear their ditches that bordered their property!  THANK YOU!

David Douglas

Road Commissioner